## Slide 1
CLIENT WORKFLOW — IMPLEMENTATION PHASES
Jamul Casino — Jackpot Celebration on LUCI
Four-phase celebration concept for Jamul Casino — layered from a single audio trigger up through a fully data-driven LinkZone video wall takeover.
WORKING SESSION — WHAT WE WANT TO LEAVE WITH
Scope.
Confirm what is included in each phase — and what is not.
Expectations.
Align on guest experience, operator controls, and the technical bar.
Roles & Responsibilities.
Identify owners on the Jamul and LUCI sides for every workstream.
PHASE 01
Jackpot Trigger Connection
PHASE 02
Multi-Tier Jackpot Triggers
PHASE 03
TelemetryTV Video Override
PHASE 04
LinkZone Video Wall Takeover
PHASE 01 — DETAIL
01
Jackpot Trigger Connection & Audio
Establish the trigger pipeline from the slot/jackpot system into LUCI's Scripting Engine and route audio playback through Q-SYS.
SYSTEMS
Jackpot System
LUCI Scripting Engine
Q-SYS Core
Audio File Library
SCOPE
—
Configure jackpot trigger ingress into LUCI Scripting Engine
—
Define audio file location and naming convention on Q-SYS Core
—
Author LUCI script to dispatch the audio cue to Q-SYS on trigger
—
Validate end-to-end fire test on the casino floor
Prepared for Jamul Casino · LUCI scope & responsibilities discussion
Phase 01 · Draft v0.1

## Slide 2
CLIENT WORKFLOW — IMPLEMENTATION PHASES
Jamul Casino — Jackpot Celebration on LUCI
Four-phase celebration concept for Jamul Casino — layered from a single audio trigger up through a fully data-driven LinkZone video wall takeover.
WORKING SESSION — WHAT WE WANT TO LEAVE WITH
Scope.
Confirm what is included in each phase — and what is not.
Expectations.
Align on guest experience, operator controls, and the technical bar.
Roles & Responsibilities.
Identify owners on the Jamul and LUCI sides for every workstream.
PHASE 01
Jackpot Trigger Connection
PHASE 02
Multi-Tier Jackpot Triggers
PHASE 03
TelemetryTV Video Override
PHASE 04
LinkZone Video Wall Takeover
PHASE 02 — DETAIL
02
Multi-Tier Jackpot Triggers
Layer tiered logic so different jackpot win amounts fire distinct celebrations — from minor pays to top-award marquee events.
SYSTEMS
LUCI Scripting Engine
Q-SYS Core
Tier Threshold Map
SCOPE
—
Workshop tier thresholds with Jamul stakeholders (e.g. Minor / Major / Grand)
—
Extend LUCI script with branched logic per tier
—
Map a unique audio bed and duration to each tier
—
Confirm dB targets and zone routing per tier with Q-SYS
Prepared for Jamul Casino · LUCI scope & responsibilities discussion
Phase 02 · Draft v0.1

## Slide 3
CLIENT WORKFLOW — IMPLEMENTATION PHASES
Jamul Casino — Jackpot Celebration on LUCI
Four-phase celebration concept for Jamul Casino — layered from a single audio trigger up through a fully data-driven LinkZone video wall takeover.
WORKING SESSION — WHAT WE WANT TO LEAVE WITH
Scope.
Confirm what is included in each phase — and what is not.
Expectations.
Align on guest experience, operator controls, and the technical bar.
Roles & Responsibilities.
Identify owners on the Jamul and LUCI sides for every workstream.
PHASE 01
Jackpot Trigger Connection
PHASE 02
Multi-Tier Jackpot Triggers
PHASE 03
TelemetryTV Video Override
PHASE 04
LinkZone Video Wall Takeover
PHASE 03 — DETAIL
03
TelemetryTV Video Override + LUCI Display Preset
Trigger a TelemetryTV playlist override on jackpot fire and expose a LUCI preset so the operator selects which displays join the celebration.
SYSTEMS
LUCI Scripting Engine
TelemetryTV
Display Endpoints
Operator UI
SCOPE
—
TelemetryTV API integration for playlist override
—
Build LUCI preset to pick included display zones
—
Operator-facing UI for celebration scope selection
—
Override-and-restore behavior with hard timeout reverts
Prepared for Jamul Casino · LUCI scope & responsibilities discussion
Phase 03 · Draft v0.1

## Slide 4
CLIENT WORKFLOW — IMPLEMENTATION PHASES
Jamul Casino — Jackpot Celebration on LUCI
Four-phase celebration concept for Jamul Casino — layered from a single audio trigger up through a fully data-driven LinkZone video wall takeover.
WORKING SESSION — WHAT WE WANT TO LEAVE WITH
Scope.
Confirm what is included in each phase — and what is not.
Expectations.
Align on guest experience, operator controls, and the technical bar.
Roles & Responsibilities.
Identify owners on the Jamul and LUCI sides for every workstream.
PHASE 01
Jackpot Trigger Connection
PHASE 02
Multi-Tier Jackpot Triggers
PHASE 03
TelemetryTV Video Override
PHASE 04
LinkZone Video Wall Takeover
PHASE 04 — DETAIL
04
LinkZone Video Wall – Names & Mounts Override
Take over the LinkZone video wall via a TelemetryTV media player, replacing the daily video and dynamically rendering the winner's Name and Mount.
SYSTEMS
LinkZone Video Wall
TelemetryTV Media Player
Jackpot Data API
LUCI Scripting Engine
SCOPE
—
Provision TelemetryTV media player on the LinkZone wall
—
Author override template driven by Name + ount data fields
—
API hook to push winner data on trigger
—
Restore daily video automatically after celebration window
Prepared for Jamul Casino · LUCI scope & responsibilities discussion
Phase 04 · Draft v0.1